Hong Kong Baptist University

Department of Computer Science

COMP4878-9 Innovative Computing Project I

Project: Digital Platform for Telemedicine

Supervisor: Prof. LEUNG, Yiu Wing

Student Name: Ma Chun Kit

First Progress Report

Abstract

The Digital Platform for Telemedicine is a cross-platform application designed to provide a comprehensive information system for remote healthcare. This report presents a detailed overview of the project's initial development phase. It includes the proposed system architecture, core functions, and sub-functions for the platform. Furthermore, the report reviews the current development progress, technical challenges, and the upcoming schedule for the remaining project phases.

(Note on AI Usage: Google Gemini was utilized during the preparation of this report for writing enhancement, specifically providing grammar checking, word suggestions, and formal style formatting.)

Project Background

Telehealth has enabled individuals to access medical consultations and diagnoses from distant doctors via the internet, all from home. Following the COVID-19 outbreak, the adoption of this practice has accelerated globally. However, while virtual consultation tools like Zoom provide basic video communication, they suffer from a severe fragmentation of clinical workflows. Healthcare providers and patients currently lack a unified platform, forcing them to switch between different systems for video calls, administrative tasks, and follow-up communications.

- The objectives of your project

The primary objective of this project is to design and implement a comprehensive information system that supports the complete end-to-end logistics of telemedicine. The system enables patients to seek medical consultation and diagnosis remotely while managing all essential logistical services. Specific objectives include facilitating online medical appointments, providing online face-to-face medical consulting, implementing online payment methods, issuing digital sick leave certificates, and tracking the delivery status of prescribed medication.

- Proposed system solution or changes made to your previously proposed solution

To fulfill the project objectives, Flutter framework and Dart] have been used for this cross-platform system. The system architecture is divided into core functions and additional functions, supported by a modern technology stack.

Core Functions:

- Online Face-to-Face Consultation: Real-time video and audio communication between doctors and patients.

- Online Appointment System: An Appointment system for digital consultations between doctors and patients.

- Digital Sick Leave Certificates: System-generated medical certificates rendered in a strict read-only, non-editable format to ensure legal validity.

- Online Payment System: Online payment system for medical and logistical fees.

- Medication Delivery Tracking: Real-time logistics tracking for medications.

Sub-Functions:

- AI Chatbot: An artificial intelligence assistant to provide guidance for the system and general medical support.

- Discussion and Comment Area: A dedicated Q&A space for asynchronous communication between doctors and clients.

- IoT Health Connection: Integration with smart wearables to collect patient data

Technical Architecture & Required Elements:

- Frontend Framework: Flutter and Dart[1][2] for cross-platform deployment, utilizing Android Studio[3] for virtual machine testing and development.

- Database: MongoDB[4] for data storage (handling user profiles, appointment records, and chat logs).

- Video Integration: agora_rtc_engine[5], stream_video_flutter[6], or VideoSDK[7] for stable peer-to-peer telehealth video routing.

- Document Handling: The syncfusion_flutter_pdf[8] library to generate and  read-only sick leave certificates.

- Payment Processing: PayPal Sandbox API [9] to simulate secure online payment.

- Delivery Tracking API: Integration with the Hong Kong Government CSDI VectorMap API[10] to visualize logistical routes.

- AI Integration: HKBU ChatGPT API[11] to power the chatbot sub-function.

- Hardware/IoT Integration: health[12] to collect wearable device health data.

- Proposed schedule & what you have achieved so far

The comprehensive technical planning and research phase has been completed. The system architecture has been finalized, and all necessary third-party libraries and APIs have been evaluated and selected. The foundational Flutter [1] project has been initialized, Android Studio[2] virtual environments have been configured for testing, and the initial schema design for the MongoDB[4] database has been drafted. Now, the basic system framework, including the frontend, backend, and database, is being processed.

Proposed Schedule:

- Phase 1 (Current - Late October): Develop basic core functions starting with foundational frontend UI layouts (patient dashboard, login screens) and backend server infrastructure, including establishing the MongoDB connection.

Phase 2 (November): Implement logistical core features. This includes programming the appointment scheduling logic, integrating the PayPal Sandbox[9] for transactions, and generating read-only medical certificates using syncfusion_flutter_pdf[8].

- Phase 3 (December - January): Integrate external communication and mapping APIs. Embed the chosen video SDK (Agora/VideoSDK/Stream)[5][6][7] for teleconferencing and connect the HK Gov VectorMap API [10] for delivery tracking.

- Phase 4 (February - March): Develop and integrate the sub-functions, including the AI chatbot via the HKBU API[11], the Q&A discussion boards, and the IoT health[12] data synchronization protocols.

- Phase 5 (April): Conduct comprehensive system testing, cross-platform debugging, UI/UX refinement, and finalize the final project report.

- Problems (if any) you are having with the project

A significant initial challenge was selecting the optimal programming language and framework to handle a complex cross-platform information system. As this was my first time developing a cross-platform system, I researched various options to find the best fit. Eventually, I narrowed my choices down to three major technologies: Kotlin Multiplatform (Kotlin), React Native (TypeScript), and Flutter (Dart)

Kotlin Multiplatform (Kotlin): Although KMP excels at sharing business logic between Android and iOS with native performance, it contains multiple challenges for a unified cross-platform system that includes Web. The UI framework for KMP (Compose Multiplatform) is still maturing on the Web platform compared to its mobile development. It lacks the out-of-the-box, comprehensive ecosystem for simultaneous Android, iOS, and Web UI development that frameworks like Flutter or React Native maturely provide[13].

React Native (TypeScript): React Native supports cross-platform development and benefits from a massive web ecosystem. However, its architecture relies on a JavaScript bridge to communicate with native device modules. This bridge will cause latency, and potential frame drops during high-performance tasks, which is not suitable for real-time peer-to-peer telehealth video calls[14].

Flutter (Dart): Flutter was ultimately selected because the Dart language compiles directly into native ARM machine code, completely bypassing the need for a communication bridge. Additionally, Flutter’s proprietary rendering engine guarantees a highly consistent, pixel-perfect user interface across both iOS and Android[1][2].

- What activities you are currently engaging in

I am currently engaged in the core development phase, focusing on writing code for the frontend, backend, and database integration. For the frontend, I am building the different pages and modules UIs using Flutter Dart, such as login page, home page, navigation bar etc. After finishing the framework for frontend, I will be writing the connection logic between frontend and backend, including API requests, CRUD (Create, Read, Update, Delete) operations and navigation. For Database, I have already used MongoDB to create a table and connect the project. I will keep developing the basic UI part with basic functional operations to build the infrastructure for the further core functions and sub functions.

Reference

[1] Flutter, “Flutter - Beautiful native apps in record time,” Flutter.dev. https://flutter.dev/ (accessed Sept. 27, 2026).

[2] Dart, “Dart programming language,” dart.dev, 2024. https://dart.dev/ (accessed Sept. 27, 2026).

[3] Google, “Android Developers,” Android Developers, 2018. https://developer.android.com/ (accessed Sept. 27, 2026).

[4] MongoDB, “The most popular database for modern apps,” MongoDB, 2019. https://www.mongodb.com (accessed Sept. 27, 2026).

[5] “agora_rtc_engine,” Dart packages, Feb. 2019. https://pub.dev/packages/agora_rtc_engine (accessed Sept. 27, 2026).

[6] “stream_video_flutter,” Dart packages, July 10, 2023. https://pub.dev/packages/stream_video_flutter (accessed Sept. 27, 2026).

[7] “videosdk,” Dart packages, Sept. 17, 2021. https://pub.dev/packages/videosdk (accessed Sept. 27, 2026).

[8] “syncfusion_flutter_pdf,” Dart packages, Mar. 19, 2020. https://pub.dev/packages/syncfusion_flutter_pdf (accessed Sept. 27, 2026).

[9] Paypal.com, 2016. https://developer.paypal.com/ (accessed Sept. 27, 2026).

[10] “Vector Map API | DATA.GOV.HK,” Data.gov.hk, 2023. https://data.gov.hk/en-data/dataset/hk-landsd-openmap-vector-map-api (accessed Sept. 27, 2026).

[11] “HKBU GenAI Platform,” Hkbu.edu.hk, 2023. https://genai.hkbu.edu.hk/ (accessed Sept. 27, 2026).

[12] “health,” Dart packages, Nov. 08, 2019. https://pub.dev/packages/health (accessed Sept. 27, 2026).

[13]“Kotlin Multiplatform – Build Cross-Platform Apps,” Kotlin, 2025. https://kotlinlang.org/multiplatform/ (accessed Sept. 27, 2026).

[14] React Native, “React Native · A framework for building native apps using React,” reactnative.dev, 2024. https://reactnative.dev/ (accessed Sept. 27, 2026).